Group Name : 5mNews

Member in group : VU MINH NHAT

TRUONG HOAI KIET

LUONG VAN HUY

DO VAN TUAN

NGO MINH TUAN

### Test plan

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Plan** | **Duration days**  **( does not add up)** | **Test environment** | **performer** | **How to perform with local host** | **How to perform with cloud** |
| test feature log in for student | 2 | Local host / cloud | Huy | Test after each sprint | Test direct after push product to cloud |
| test feature log out for student | 1 | Local host / cloud | Huy | Test after each sprint | Test direct after push product to cloud |
| test feature view topic for student | 1 | Local host / cloud | Huy | Test after each sprint | Test direct after push product to cloud |
| test feature create post for student | 2 | Local host / cloud | Huy | Test after each sprint | Test direct after push product to cloud |
| test feature update post for student | 2 | Local host / cloud | Huy | Test after each sprint | Test direct after push product to cloud |
| test feature delete post for student | 1 | Local host / cloud | Huy | Test after each sprint | Test direct after push product to cloud |
| test feature view posts for student | 2 | Local host / cloud | Huy | Test after each sprint | Test direct after push product to cloud |
| test feature support for student | 1 | Local host / cloud | Huy | Test after each sprint | Test direct after push product to cloud |
| test feature comment for student on Submit Posts page | 2 | Local host / cloud | Huy | Test after each sprint | Test direct after push product to cloud |
| test feature delete comment for student on Submit Posts page | 2 | Local host / cloud | Huy | Test after each sprint | Test direct after push product to cloud |
| view profile for student | 1 | Local host / cloud | Huy | Test after each sprint | Test direct after push product to cloud |
| edit profile for student | 1 | Local host / cloud | Huy | Test after each sprint | Test direct after push product to cloud |
| Login to the system For Marketing Coordinator | 2 | Local host / cloud | Huy | Test after each sprint | Test direct after push product to cloud |
| Logout to the system For Marketing Coordinator | 1 | Local host / cloud | Huy | Test after each sprint | Test direct after push product to cloud |
| View my profile For Marketing Coordinator | 1 | Local host / cloud | Huy | Test after each sprint | Test direct after push product to cloud |
| Create Topic for my Faculty. For Marketing Coordinator | 2 | Local host / cloud | Do Van Tuan | Test after each sprint | Test direct after push product to cloud |
| Edit Topic on my Faculty For Marketing Coordinator | 2 | Local host / cloud | Do Van Tuan | Test after each sprint | Test direct after push product to cloud |
| Delete Topic on my FacultyFor Marketing Coordinator | 1 | Local host / cloud | Do Van Tuan | Test after each sprint | Test direct after push product to cloud |
| Can set deadline for each Topic For Marketing Coordinator | 2 | Local host / cloud | Do Van Tuan | Test after each sprint | Test direct after push product to cloud |
| Edit deadline for each Topic For Marketing Coordinator | 2 | Local host / cloud | Do Van Tuan | Test after each sprint | Test direct after push product to cloud |
| View selected Post on my faculty include For Marketing Coordinator | 1 | Local host / cloud | Do Van Tuan | Test after each sprint | Test direct after push product to cloud |
| Delete selected Post on my faculty include For Marketing Coordinator | 2 | Local host / cloud | Do Van Tuan | Test after each sprint | Test direct after push product to cloud |
| Can change status of post For Marketing Coordinator | 2 | Local host / cloud | Do Van Tuan | Test after each sprint | Test direct after push product to cloud |
| Receive email for each new Post submit For Marketing Coordinator | 2 | Local host / cloud | Nhat | Test after each sprint | Test direct after push product to cloud |
| Can Support Student For Marketing Coordinator | 2 | Local host / cloud | Nhat | Test after each sprint | Test direct after push product to cloud |
| Select Post for public For Marketing Coordinator | 1 | Local host / cloud | Nhat | Test after each sprint | Test direct after push product to cloud |
| Login to the system for manager | 2 | Local host / cloud | Nhat | Test after each sprint | Test direct after push product to cloud |
| Logout to the system for manager | 1 | Local host / cloud | Nhat | Test after each sprint | Test direct after push product to cloud |
| View my profile for manager | 1 | Local host / cloud | Nhat | Test after each sprint | Test direct after push product to cloud |
| View topic on each faculty for manager | 2 | Local host / cloud | Nhat | Test after each sprint | Test direct after push product to cloud |
| View Post under the topic for manager | 2 | Local host / cloud | Nhat | Test after each sprint | Test direct after push product to cloud |
| View information of that Post includes information of student who wrote that report, status… for manager | 2 | Local host / cloud | Nhat | Test after each sprint | Test direct after push product to cloud |
| Search Topic by topic name for manager | 2 | Local host / cloud | Nhat | Test after each sprint | Test direct after push product to cloud |
| Can selected Post or topic to download as zip file for manager | 2 | Local host / cloud | Nhat | Test after each sprint | Test direct after push product to cloud |
| Login to the system for Administrator | 2 | Local host / cloud | Nhat | Test after each sprint | Test direct after push product to cloud |
| Logout to the system for Administrator | 1 | Local host / cloud | Nhat | Test after each sprint | Test direct after push product to cloud |
| View my profile for Administrator | 1 | Local host / cloud | Nhat | Test after each sprint | Test direct after push product to cloud |
| Change my password for Administrator | 2 | Local host / cloud | Nhat | Test after each sprint | Test direct after push product to cloud |
| View all accounts in the system for Administrator | 1 | Local host / cloud | Nhat | Test after each sprint | Test direct after push product to cloud |
| View selected accounts in the system for Administrator | 2 | Local host / cloud | Kiet | Test after each sprint | Test direct after push product to cloud |
| Edit selected accounts in the system for Administrator | 2 | Local host / cloud | Kiet | Test after each sprint | Test direct after push product to cloud |
| Delete selected accounts in the system for Administrator | 2 | Local host / cloud | Kiet | Test after each sprint | Test direct after push product to cloud |
| Create selected accounts in the system for Administrator | 2 | Local host / cloud | Kiet | Test after each sprint | Test direct after push product to cloud |
| Can change role for account if necessary for Administrator | 2 | Local host / cloud | Kiet | Test after each sprint | Test direct after push product to cloud |
| Set closure dates, final closure dates of each academic year for Administrator | 2 | Local host / cloud | Kiet | Test after each sprint | Test direct after push product to cloud |
| View statistical analysis for Administrator | 2 | Local host / cloud | Kiet | Test after each sprint | Test direct after push product to cloud |
| View topic on each faculty for Administrator | 2 | Local host / cloud | Kiet | Test after each sprint | Test direct after push product to cloud |
| View Post under the topic for Administrator | 2 | Local host / cloud | Do Van Tuan | Test after each sprint | Test direct after push product to cloud |
| Create Topic for Faculty for Administrator | 2 | Local host / cloud | Do Van Tuan | Test after each sprint | Test direct after push product to cloud |
| Edit Topic for Faculty for Administrator | 2 | Local host / cloud | Do Van Tuan | Test after each sprint | Test direct after push product to cloud |
| Delete Topic for Faculty for Administrator | 1 | Local host / cloud | Do Van Tuan | Test after each sprint | Test direct after push product to cloud |
| Set deadline for each Topic for Administrator | 2 | Local host / cloud | Ngo Minh Tuan | Test after each sprint | Test direct after push product to cloud |
| Edit deadline for each Topic for Administrator | 2 | Local host / cloud | Ngo Minh Tuan | Test after each sprint | Test direct after push product to cloud |
| View Post faculty for Administrator | 1 | Local host / cloud | Ngo Minh Tuan | Test after each sprint | Test direct after push product to cloud |
| Delete Post faculty for Administrator | 1 | Local host / cloud | Ngo Minh Tuan | Test after each sprint | Test direct after push product to cloud |
| View information of that Post includes information of student who wrote that report, status… for Administrator | 1 | Local host / cloud | Ngo Minh Tuan | Test after each sprint | Test direct after push product to cloud |
| Create new faculty for Administrator | 2 | Local host / cloud | Ngo Minh Tuan | Test after each sprint | Test direct after push product to cloud |
| Edit faculty selected for Administrator | 2 | Local host / cloud | Ngo Minh Tuan | Test after each sprint | Test direct after push product to cloud |
| Delete fauclty selected for Administrator | 1 | Local host / cloud | Ngo Minh Tuan | Test after each sprint | Test direct after push product to cloud |