**MINUTES OF MEETING DAY March 14th**

Today, at 8:00 p.m. on March 14th, 2021

The meeting took place with the content: Discussing the Journal project

1. **Participants:**

**Secretary: Luong Van Huy**

**Other components:**

* **Đỗ Văn Tuấn**
* **Vũ Minh Nhật**
* **Nguyễn Minh Tuấn**
* **Võ Hoài Kiệt**
* **Lương Văn Huy**

1. **Meeting contents**
2. **Meeting goals**

* **Check the process of each member.**
* **Check the functionality**

1. **Contents**

**Continue to discuss the issue: check the process of each member.**

**As usual, Vu want to check the process of each member in the team.**

* **First, Huy raise some problem related to his task. He had problem with the zip featured that he can zip multiple selected post into one, what he can archive is one post zipped at a time.**
* **Tuan Nguyen suggest that he can create a new model that contained the information of table post and table files. So that he can used that model to build zip featured.**
* **Although the idea is good, Huy said that he have problem on working with model and database. So that he could use a help at Tuesday next week. Tuan Do agree to help him.**
* **Vu continue to ask about the process of Tuan Nguyen and Kiet. Tuan Nguyen and Kiet reported that they have process on front end UI for some pages and show to the member to observed.**
* **After observing the UI, Vu suggest that they should fixed the ui for the table of managing page. Since it seem default and basic, which is required them to work on styling it again.**
* **They all agree and ask for idea.**
* **Vu then suggest a web page that have template related to table for them to refer to.**
* **Vu also reported about he had finish two chart that used for dashboard page and want a little more time to finish and merge into the project.**
* **The member is all agree and give him till the next Friday which is next meeting.**
* **Tuan Do also said that he still working on the upload multiple files featured and also want more time.**
* **All the member agree to that.**
* **The meeting then go to the last part when Vu repeat the task of each member for the next week meeting.**

**The meeting now end.**

1. **Meeting conclusion:**

* **Huy had problem on zip feature and asked for Tuan Do help.**
* **Front End team is required to style again the table.**
* **Vu finished 2 chart and 1 more to go**
* **Tuan Do is still processing on upload multiple file feature.**

**Link for the video: https://drive.google.com/file/d/1OHlNJKC2Ll-IeF2ZpeIAckSM2NkNT2Mi/view**