Group Name : 5 Member

Member in group : VU MINH NHAT

TRUONG HOAI KIET

LUONG VAN HUY

DO VAN TUAN

NGO MINH TUAN

**First Sprint work and burndown chart**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Product backlog** | **work** | **To do** | **point** | **Status Estimated per 2 days** | | | | | | |
| As a Admin I want Login to the system |  |  |  | **1** | **3** | **5** | **7** | **9** | **10** | **12** |
| Create database | Van Tuan | 2 | in process | in process | Done |  |  |  |  |
| Create login site back-end | Minh Nhat | 2 | in process | Done |  |  |  |  |  |
|
| Create font end | Hoai Kiet | 1 | in process | Done |  |  |  |  |  |
| Testing | Van Huy | 1 | Done |  |  |  |  |  |  |
| As a admin I want to Set academic year | Create database | Minh Nhat | 2 | in process | Done |  |  |  |  |  |
| Create site back-end | Van tuan | 2 | in process | Done |  |  |  |  |  |
| Create site font end | Minh Tuan , Van huy | 2 | in process | in process | Done |  |  |  |  |
| testing | Hoai Kiet | 1 | Done |  |  |  |  |  |  |
| As a admin I want to Manage account | Create Database | Van tuan, Minh Nhat | 2 | in process | in process | in process | Done |  |  |  |
| Create site Back-end | Minh Nhat , Van tuan | 2 | in process | in process | Done |  |  |  |  |
| Create font end | Minh Tuan, Hoai Kiet, Van Huy | 2 | in process | in process | Done |  |  |  |  |
| testing | Van Huy | 1 | Done |  |  |  |  |  |  |
| As a manager, coodinator, Student I want to login, logout to systen | Create database | Van Tuan, Minh Nhat | 2 | in process | in process | Done |  |  |  |  |
| Create login site back-end | Minh Nhat, Van tuan | 2 | in process | in process | in process | Done |  |  |  |
| Create login site font-end | Minh Tuan | 2 | in process | in process | Done |  |  |  |  |
| Create home page font end | Hoai kiet | 1 | Done |  |  |  |  |  |  |
|  | Testing | Van Huy | 1 | Done |  |  |  |  |  |  |
| As a admin I want to Manage faculty | Create Database | Van Tuan | 1 | Done |  |  |  |  |  |  |
| Create site Back-end | Minh Nhat | 1 | Done |  |  |  |  |  |  |
| Create font end | Minh Tuan , Hoai Kiet | 2 | Done |  |  |  |  |  |  |
| testing | Van Huy | 1 | Done |  |  |  |  |  |  |

