Group Name : 5 Member

Member in group : VU MINH NHAT

TRUONG HOAI KIET

LUONG VAN HUY


DO VAN TUAN

NGO MINH TUAN

**Second Sprint work and burndown chart**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Product backlog** | **work** | **To do** | **point** | **Status Estimated days** | | | | | | |
|  | |  |  | **1** | **3** | **5** | **7** | **9** | **10** | **12** |

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| As Admin and coordinator I want to manage Topic for faculty (**note** coordinator manage topic only for coordinator belong to ) | Create Database | Van Tuan, Minh Nhat | 3 | in process | in process | in process | in process | in process | in process | Done |
| Create site Back-end | Van Huy, Van Tuan | 2 | in process | in process | Done |  |  |  |  |
| Create font end | Hoai Kiet, Minh Tuan | 1 | in process | in process | Done |  |  |  |  |
| testing | Minh Nhat | 1 | Done |  |  |  |  |  |  |
| As a student I want to post my report for topic at my faculty | Create Database | Van tuan, Minh Nhat | 3 | in process | in process | in process | in process | in process | Done |  |
| Create site Back-end | Minh Nhat , Van tuan | 2 | in process | in process | in process | in process | in process | in process | Done |
| Create font end | Minh Tuan, Hoai Kiet, Van Huy | 1 | in process | in process | in process | in process | Done |  |  |
| testing | Van Huy | 1 | Done |  |  |  |  |  |  |
| Manage Post information  View information of that Post includes information of student who wrote that report, status... | Create Database | Van tuan, Minh Nhat | 2 | in process | in process | Done |  |  |  |  |
| Create site Back-end | Minh Nhat , Van tuan | 2 | in process | in process | Done |  |  |  |  |
| Create font end | Minh Tuan, Hoai Kiet, Van Huy | 1 | in process | in process | in process | Done |  |  |  |
| testing | Van Huy | 1 | Done |  |  |  |  |  |  |
| As a coordinator I want to manage post and giving score for student | Create Database | Van tuan, Minh Nhat | 2 | in process | Done |  |  |  |  |  |
| Create site Back-end | Minh Nhat , Van tuan | 2 | Done |  |  |  |  |  |  |
| Create font end | Minh Tuan, Hoai Kiet, Van Huy | 1 | in process | in process | Done |  |  |  |  |
| testing | Van Huy | 1 | Done |  |  |  |  |  |  |
| As a student and coordinator I want to communicate with each other through comments under each post | Create Database | Van Tuan | 2 | in process | Done |  |  |  |  |  |
| Create site Back-end | Minh Nhat | 1 | in process | Done |  |  |  |  |  |
| Create font end | Minh Tuan, Hoai Kiet, Van Huy | 1 | in process | in process | Done |  |  |  |  |
| testing | Hoai Kiet | 1 | Done |  |  |  |  |  |  |

****