Group Name : 5 Member

Member in group : VU MINH NHAT

TRUONG HOAI KIET

LUONG VAN HUY

DO VAN TUAN

NGO MINH TUAN

**Third Sprint work and burndown chart**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Product backlog** | **work** | **To do** | **point** | **Status Estimated per 2 days** | | | | | | |
|  | |  |  | **1** | **3** | **5** | **7** | **9** | **10** | **12** |

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| As a Coordinator I want to recive email after new post submit by student | Create Database | Van tuan, Minh Nhat | 1 | Done |  |  |  |  |  |  |
| Create site Back-end | Minh Nhat , Van tuan ,Van Huy | 3 | in process | in process | in process | in process | in process | in process | Done |
| Create font end | Minh Tuan, Hoai Kiet | 1 | Done |  |  |  |  |  |  |
| testing | Van Huy | 1 | Done |  |  |  |  |  |  |
| As a manager I want to View information of that Post includes information of student who wrote that report, status... | Create Database | Van Tuan | 1 | Done |  |  |  |  |  |  |
| Create site Back-end | Minh Nhat | 1 | Done |  |  |  |  |  |  |
| Create font end | Hoai Kiet, Minh Tuan | 2 | Done |  |  |  |  |  |  |
| testing | Van Huy | 1 | Done |  |  |  |  |  |  |
| As a manager I want to View topic on each faculty | Create Database | Van Tuan | 1 | Done |  |  |  |  |  |  |
| Create site Back-end | Minh Nhat | 1 | Done |  |  |  |  |  |  |
| Create font end | Hoai Kiet, Minh Tuan | 2 | Done |  |  |  |  |  |  |
| testing | Van Huy | 1 | Done |  |  |  |  |  |  |
| As a manager I want to selected Post on topic to download as zip file | Create Database | Van Tuan, Minh Nhat | 3 | in process | in process | Done |  |  |  |  |
| Create site Back-end | Minh Nhat ,Van tuan | 4 | in process | in process | in process | in process | in process | Done |  |
| Create font end | Hoai Kiet, Minh Tuan, Van Huy | 3 | in process | in process | Done |  |  |  |  |
| testing | Van Huy | 1 | Done |  |  |  |  |  |  |
| As a Admin I want to View statistical analysis | Create Database | Van Tuan, Minh Nhat | 2 | in process | Done |  |  |  |  |  |
| Create site Back-end | Minh Nhat ,Van tuan | 3 | in process | in process | in process | in process | Done |  |  |
| Create font end | Hoai Kiet, Minh Tuan, Van Huy | 2 | in process | in process | in process | Done |  |  |  |
| testing | Van Huy | 1 | Done |  |  |  |  |  |  |

