**MINUTES OF MEETING DAY February 19th**

Today, at 8:00 p.m. on February 19th, 2021

At Home (Due to covid)

The meeting took place with the content: Discussing the Journal project

1. **Participants:**

**Secretary: Luong Van Huy**

**Other components:**

* **Đỗ Văn Tuấn**
* **Vũ Minh Nhật**
* **Nguyễn Minh Tuấn**
* **Võ Hoài Kiệt**
* **Lương Văn Huy**

1. **Meeting contents**
2. **Meeting goals**

* **Check the process of each member.**
* **Reassigned recording and writing task for specific member.**
* **Check the functionality**

1. **Contents**

**Continue to discuss the issue: check the process of each member.**

**- The meeting start online due to covid, start as usual question from Vu about the process of each member.**

**- Tuan Do first report that he had redesigned database for compatible with the project. For specific, comment and major model have added into the project folder to adapt the interaction features between actors.**

**- Tuan Do now said that he will continue working on task uploading image and word article of student.**

**- All member agree for Tuan Do to be assigned on the next task.**

**- Next Vu said team Front End including Huy, Tuan Nguyen and Kiet to reported about the process.**

**- Huy first report that they had working on the UI for manager by design a dashboard page with chart and table, sidebar for navigation and a common form that can work for crud of different actors.**

**- However the UI of the dashboard page is seem to be poor according to Tuan Do and Vu, both required team Front End to redesign this page for better looking.**

**- Team Front End agreed, Tuan Nguyen and Kiet suggest to redesign the chart inside card component of boostrap for more elegant and classic. They are also want to use grid bootstrap to design chart and rank table into rows and columns, which according to them make view become more simple and emphasize important components of the page.**

**- Tuan Do and Kiet also raise the idea about the sidebar need to be on toggle mode when the size screen become small and a backdrop required for everytime sidebar take place.**

**- Three member of team front end discuss about the possibility for build the suggestion features and third library use for the features. The result is all decide to keep bootstrap as third library and adding the chartJS library into project for customizing chart.**

**- For the easy to keep track with the documented report on github for each meeting, Vu decided to assigned two task related to recording and writing report document and push into github.**

**- Tuan Nguyen want to recording the videos for group so he accept the first assign. Huy also accept the other assign to write document since he have a better English skill.**

**- Vu also repeat the task for each member for the next meeting.**

**The meeting now end.**

1. **Meeting conclusion:**

* **Check the process of team back end.**
* **Create two new task for two member: Tuan Nguyen record video for team member, Huy write meeting document.**
* **Check the process of team FrontEnd on designing UI on dashboard and required to fix UI for the dashboard page**
* **Suggest UI, UX for team frontend to work and change.**
* **Adding more feature for dashboard page.**
* **Deciding on third library to apply on dashboard page.**

**Link for the video: https://drive.google.com/file/d/1NApIDHncwK2OgokaNZJm17XFA2fGhy0j/view**